DEDHAM EDUCATION FOUNDATION

Website Refresh Strategy

A 90-day plan for board review

Prepared by: Sukesh — DEF Board Member

For: DEF Board of Directors

Status: Draft for board input. Open to comments, edits, and pushback. Final scope locks after board sign-off.

# 1. Executive summary

The DEF website is the front door of the foundation, but right now it doesn't reflect what we actually do or the impact we have. The current site has placeholder text visible on the homepage ("Donation Drive HOME PAGE MAKE SURE PAGE IS LINKED AND URL SLUG IS CORRECT"), confusing navigation with overlapping menus, no clear donation path, and grant impact stories buried as screenshots that aren't searchable, accessible, or compelling.

This document proposes a complete refresh — new structure, new content, new visual design — built and launched within 90 days. The work is broken into three 30-day phases with clear board checkpoints. Squarespace stays as the platform (no migration risk, board members can keep editing), but everything on top of it gets rebuilt.

### What we're optimizing for

- Donations. The site should make giving obvious, fast, and emotionally resonant.

- Grant applications. Teachers should find the right grant and apply in under 3 minutes.

- Trust. Parents, donors, and the town should see who we are, what we fund, and where the money goes.

- Events. The DEF Dash and Spelling Bee should have dedicated, shareable landing pages.

### What this asks of the board

- Review this document and leave comments by [target date 1].

- Approve scope, sitemap, and budget at the [target date 2] board meeting.

- Provide content inputs (photos, grant stories, board bios) on a rolling basis.

- Sign off on a launch-ready preview before public switch.

# 2. Current-state audit

This is a candid read of where the site is today. None of it is a criticism of the people who built it — it served its purpose, and many sites in our category look similar. But we can do significantly better.

## What's working

- We have a Squarespace site that the board can actually edit — no developer dependency.

- Core content exists: mission, grant categories, board, contact, awarded grants history, and event pages.

- Donation paths exist (PayPal + Squarespace donate).

- Active social media presence (Instagram and Facebook) with recent activity.

## What's not working

### Homepage

- Visible internal note on the live page: "Donation Drive HOME PAGE MAKE SURE PAGE IS LINKED AND URL SLUG IS CORRECT: /home". This is the first thing visitors see.

- The DEF logo appears three times in the visible top area (header logo, hero image, and again as a content block). Visual redundancy.

- No headline that explains what DEF is to a first-time visitor. The mission tagline appears, but in italics and as an afterthought.

- No proof: no dollar amount granted, no number of teachers funded, no student count, no recent grant highlights above the fold.

- Single CTA (Donate) — no path for teachers, no path for event sign-up, no path to learn more.

### Navigation

- The mobile/main nav appears to be duplicated in the page output — the same menu structure renders twice. Likely a Squarespace template quirk but visually messy.

- Grant-related links are split awkwardly: "Grant Info" sits next to "Christine Stec Award" under "DEF Events," but the same award also appears under "Grant Info" as "Christine Stec Rock Star Educator Award" (with a typo: "chrstine" in the URL).

- "Thanks DEF" is a navigation item but its purpose isn't obvious from the label.

- "DEF Board Login" is in the footer with no apparent gating — unclear who this is for or whether it works.

### Grants page

- Three grant types described well in text, but applications live in disconnected Google Docs/Forms with no consistent UX. A teacher has to click out to copy a doc, fill it, then figure out where to submit.

- No deadlines visible on the page — a teacher visiting today can't tell if applications are open.

- No examples of funded projects on the grants page itself — those live on a separate "Awarded Grants" page.

### Awarded grants page

- Grant lists from 2023, 2024, and 2025 are presented as screenshot images — not searchable, not accessible to screen readers, not selectable text, and they go stale instantly.

- Total amounts are real and impressive ($29K, $44K, $30K) but they're buried in subheadings rather than featured.

- A few featured stories (Rock Detectives, Romeo & Juliet, Tide Pools) are great content but mixed in inconsistently.

### Events

- DEF Dash 5K, Spelling Bee, Snow Day Raffle each have their own pages but no shared visual treatment, no consistent registration flow, and no obvious "next event" signal on the homepage.

### Visual & technical

- No design system. Fonts, button styles, and colors vary across pages.

- Mobile experience is functional but not optimized — most donors and parents will visit from a phone.

- SEO metadata is largely empty or contains the placeholder text. The homepage social-share card shows the internal note.

- No accessibility statement, no alt text on most images, low contrast in places.

## Quick reference: pages that exist today

| Current page | Verdict | Action in refresh |
| --- | --- | --- |
| Home | Rebuild | New hero, impact stats, recent grants, multi-path CTAs |
| Board of Directors | Rebuild | Photos, bios, terms; consistent treatment |
| Our Mission | Rewrite | Fold into a richer "About" page with history and 30-year story |
| Contact us | Keep, refresh | Add proper form, FAQ links |
| DEF Dash 5K | Rebuild | Event landing page template |
| DEF Spelling Bee | Rebuild | Event landing page template |
| DEF Dash Map / Pictures | Consolidate | Move into single Dash page |
| Christine Stec Award (x2) | Consolidate | One canonical page, fix the URL typo |
| Snow Day Raffle | Seasonal | Surface only when active; archive otherwise |
| Donate | Rebuild | Multiple amounts, recurring option, employer match prompt |
| Thanks DEF | Reframe | Becomes "Donors & Sponsors" recognition page |
| Grants Overview | Rebuild | New page with deadlines, eligibility, embedded application flow |
| Grant Reimbursements | Keep, refresh | Teacher-facing utility page; clearer steps |
| Awarded Grants | Rebuild | Searchable database/list, not screenshots |

# 3. Who the site is for

Every design decision should answer the question: which of these people is this serving, and what do they need to do next? We have four primary audiences.

| Audience | What they want | Primary action |
| --- | --- | --- |
| Parents & Dedham residents | Know what DEF is, see proof of impact, find out about events their kids might attend or that they can support. | Donate, RSVP to event, share on social |
| DPS teachers | Find the right grant, see deadlines, understand eligibility, apply quickly. | Submit grant application, request reimbursement |
| Local businesses & sponsors | Understand sponsorship tiers, see what they get for their money, see who else sponsors. | Sponsor an event or grant cycle |
| Board / press / DPS admin | Annual reports, financials, governance, board roster, contact for partnerships. | Download report, contact board, attend meeting |

# 4. Proposed sitemap

From ~16 scattered pages to 9 focused ones, organized into four clear navigation groups. Every link below is a single page unless noted.

## Top-level navigation

### About

- About DEF (combines current Mission + a new 30-year history + impact summary)

- Board & Volunteers (current Board of Directors, refreshed)

- Annual Reports & Financials (new — 990s, annual letters, grant totals by year)

### Grants

- For Teachers: How to apply (replaces current Grants Overview; one page covering Enrichment, Innovation, Nancy Bradley with deadlines and embedded application links)

- Grant Reimbursements (current page, refreshed)

- Awarded Grants (rebuilt as a searchable, filterable list by year / school / category)

- Christine Stec Rock Star Educator Award (single canonical page)

### Events

- DEF Dash 5K (with map, photos, registration, sponsors all on one page)

- Spelling Bee

- Other / Seasonal (Snow Day Raffle and future events; auto-hides when nothing active)

### Get Involved

- Donate (main donation page, multiple amounts, recurring option)

- Sponsor (for businesses — new page)

- Volunteer (new — for parents who want to help with events)

- Donor Recognition (rebrand of current "Thanks DEF")

## Utility & footer

- Contact

- Privacy / Accessibility statement (new — required for a nonprofit website in 2026)

- Board login (kept, but properly gated or removed if not used)

## What's changing structurally

- Christine Stec Award lives in one place under Grants, not duplicated.

- DEF Dash map, photos, and main page consolidate to one tabbed page.

- Snow Day Raffle is seasonal, not a permanent nav item.

- "Thanks DEF" is renamed to make its purpose clear.

- Annual Reports and Sponsor pages are added — both major credibility builders we're missing.

# 5. Homepage blueprint

The homepage is the single most important page on the site — it's where most search traffic, social shares, and word-of-mouth visits land. Here's the proposed structure, top to bottom.

### 1. Hero

Purpose: Tell a first-time visitor in 5 seconds what DEF is and why it matters.

- Headline: "Funding the moments that change Dedham students' lives." (or board-approved variant)

- Subhead: One sentence: "For 30 years, DEF has funded teacher-led programs that public school budgets can't reach — from author visits to robotics to live theater."

- Two CTAs: "Donate now" (primary) and "See what we fund" (secondary, scrolls to impact section).

- Background: rotating photo of a real DEF-funded program (not the logo).

### 2. Impact strip

Purpose: Establish credibility immediately with hard numbers.

- Three big numbers in a row: "$1M+ granted since 1995" | "X teachers funded last year" | "X students reached this cycle"

- These pull from a single editable source — board updates the numbers once per cycle.

### 3. Recent grants in action

Purpose: Show, don't tell. Move the awarded grants out of a buried subpage and put them on the homepage.

- 3–4 cards featuring real recent grants: photo, school, teacher name (with permission), one-line description, dollar amount.

- "See all grants →" link to the Awarded Grants database.

### 4. Upcoming event

Purpose: Drive registration and ticket sales for the next DEF Dash, Spelling Bee, or fundraiser.

- Auto-surfaces the next event with date, location, and a register CTA.

- Hides when nothing upcoming; otherwise fills with "Get notified about our next event" email signup.

### 5. How donations work

Purpose: Address the most common donor question: "Where does my money actually go?"

- Three-step visual: Donate → Teacher applies for grant → Students benefit.

- Honest line about overhead (DEF is volunteer-run; ~X% goes directly to grants).

### 6. For teachers

Purpose: Don't make teachers dig. Surface the grants entry point on the homepage.

- Small section: "Are you a DPS teacher? Apply for a grant." with current cycle deadline and a link.

### 7. Sponsors & supporters

Purpose: Recognize sponsors visually (logos), make new sponsors feel they'd be in good company.

- Grid of business sponsor logos.

- "Become a sponsor →" CTA.

### 8. Social feed

Purpose: Keep current Instagram embed (it's fresh and authentic), but smaller and lower on the page.

- 4 latest Instagram posts in a row.

- Follow buttons for IG and Facebook.

### 9. Footer

Purpose: Navigation, contact, EIN, social, accessibility, privacy.

- Clear contact info, 501(c)(3) EIN visible for donors who need it for tax records, social icons, accessibility statement link.

# 6. Content & voice principles

A site refresh is mostly a content refresh. The visual design matters, but words do most of the work. Here are the principles every page should follow.

### Write like a neighbor, not an institution

- Use "we," "you," and concrete names of programs and schools.

- Avoid nonprofit boilerplate ("committed to excellence," "empowering futures").

- Short sentences. One idea per paragraph.

### Lead with stories, support with numbers

- Every grant category page opens with one concrete story ("In 2024, Ms. Stec's 4th graders met a working geologist...").

- Numbers follow stories, not the other way around.

### Make it scannable

- Headers, short paragraphs, bullets where appropriate.

- Most visitors scan; they don't read.

### Photos are content, not decoration

- Every photo should show real Dedham students, teachers, or events — no stock photography.

- Caption every photo with what it shows and when ("5th grade Rock Detectives, Oakdale School, Fall 2024").

### Always state the next action

- Every page ends with a clear "next step" — donate, apply, share, contact, register.

# 7. Visual design direction

We're not commissioning a logo redesign or a brand overhaul. We're applying basic design discipline to what we already have.

### Keep

- DEF logo (it's recognizable in the community).

- Squarespace as the platform.

### Refine

- Color palette: pick 1 primary (likely the existing green/gold from the logo), 1 accent, and 2 neutrals. Apply consistently.

- Typography: one serif for headlines, one sans-serif for body — consistent across all pages.

- Buttons: one button style site-wide (primary, secondary, ghost).

- Spacing: generous white space; current site feels crowded.

### Add

- Real photography library — board should crowdsource ~30 high-quality photos of recent grants and events.

- Consistent image treatments (aspect ratios, hover states).

- A simple icon set for things like "deadline," "eligibility," "award amount."

Two or three Squarespace templates will be shortlisted and shown to the board with a stub homepage so the choice is concrete, not abstract.

# 8. Platform & technical decisions

### Stay on Squarespace

- Board can keep self-editing — critical for a volunteer-run org.

- No migration cost, no downtime risk.

- Built-in donation, form, and event tools.

- Reasonable mobile and accessibility defaults.

### What we'll add

- Donation flow: Use Squarespace's native donation block OR migrate to a tool like Givebutter / Donorbox for better recurring-gift handling. Board to evaluate.

- Grant applications: Keep Google Forms but embed them on the page so teachers don't bounce to external links. Add Airtable or a Google Sheet as the source-of-truth for the searchable Awarded Grants database.

- Analytics: Google Analytics 4 (free). We need to know what's working.

- SEO: Real meta titles and descriptions on every page (current ones are blank or placeholder). Schema.org NonprofitOrganization markup on the homepage.

- Accessibility: Alt text on every image, color-contrast pass, keyboard navigation check, accessibility statement page. WCAG 2.1 AA as the target.

# 9. 90-day roadmap

Three 30-day phases. Each ends with a board checkpoint.

## Phase 1: Days 1–30 — Strategy & content

- Week 1: Board reviews this document and provides comments. Sukesh consolidates feedback.

- Week 2: Board meeting to approve sitemap, scope, and budget.

- Week 2–3: Photo gathering — every board member submits 5+ photos from recent grants/events.

- Week 2–3: Content drafting — Sukesh drafts homepage copy, About page, Grant pages, sponsor page. Reviewed in shared Google Doc.

- Week 4: Pick Squarespace template (2–3 options shown to board with stub homepage).

- Week 4: Compile baseline numbers (total $ granted since founding, teachers funded last year, etc.) for the impact strip.

- Checkpoint: Board approves sitemap, template direction, and content drafts.

## Phase 2: Days 31–60 — Build

- Week 5–6: Build homepage, About, Grants overview, Awarded Grants database in a staging/unlinked Squarespace section.

- Week 7: Build event pages (Dash, Spelling Bee, Stec Award).

- Week 8: Build Donate page, Sponsor page, Donor Recognition page, footer/utility pages.

- Throughout: Sukesh shares working preview links every 2 weeks for asynchronous board comments.

- Checkpoint: Full preview review with the board. Bug list, content edits, final design tweaks captured.

## Phase 3: Days 61–90 — Polish & launch

- Week 9: Address board feedback from Phase 2 review.

- Week 10: Accessibility audit, SEO metadata, alt text, mobile testing on real devices.

- Week 10: GA4 setup, redirects from old URLs (Christine Stec typo, etc.) to new URLs.

- Week 11: Soft launch to board + DPS administration for final eyes.

- Week 12: Public launch. Email blast to donor list, social posts, announcement to DPS staff.

- Checkpoint: Launch debrief at the following board meeting. 30/60/90-day metrics review built into agenda.

# 10. Work split & budget

### What I'll do (volunteer board contribution)

- Information architecture and sitemap.

- Content drafting for all pages.

- Squarespace build and configuration.

- SEO, analytics, accessibility setup.

- Project management and board communication.

### What we need from the board

- Photos and consent (board members + parent network).

- Recent grant details (we can pull from past awards, but stories need a board member to interview the teacher).

- Sponsor logos and outreach to current sponsors for their permission/refreshed info.

- Reviews and approvals at the three checkpoints.

### Out-of-pocket costs (estimate)

| Item | Estimated cost | Notes |
| --- | --- | --- |
| Squarespace subscription | $0 incremental | Already paying |
| Premium Squarespace template (optional) | $0–$200 | Many free |
| Stock photos / illustrations (only if needed) | $0–$150 | Prefer real photos |
| Professional photographer for 1 event | $300–$600 | Optional, high impact |
| Accessibility audit (paid) | $0–$400 | Can do manually; paid is more thorough |
| Givebutter / Donorbox setup (optional) | $0 base + ~3% fees | Only if board approves the switch |
| TOTAL range | $300 – $1,350 | Most of this is optional |

# 11. Risks & how we'll handle them

| Risk | Mitigation |
| --- | --- |
| Board input arrives late or in conflict | Time-box feedback to one week per checkpoint. Sukesh makes the final call on tiebreakers in consultation with the board chair. |
| Content gathering stalls | Start collecting Day 1. Have a fallback: if specific grant stories don't surface, use anonymized examples with school names only. |
| Squarespace template doesn't bend the way we need | Pick 2 candidates and build the homepage in both before committing. Worst case: customize CSS within Squarespace's allowance. |
| Donation flow breaks during transition | Keep current PayPal and donation links live until the new flow is tested. Soft-launch the new donate page to board before public switch. |
| Launch slips past 90 days | Built-in 10-day buffer in Phase 3. If we slip more than 2 weeks, scope reduces (e.g., Sponsor and Volunteer pages can launch in a v1.1). |

# 12. After launch

A website refresh isn't a one-time project. To stay useful, the site needs ongoing maintenance — and the board should know what we're committing to.

### Quarterly

- Update Awarded Grants database after each grant cycle.

- Refresh "Recent grants in action" homepage cards with the latest cycle.

- Review GA4 metrics (donations, grant applications, traffic sources) at a board meeting.

### Annually

- Update board roster, annual report, financials.

- Photo refresh — at least 10 new event photos.

- Top-to-bottom content review with the full board.

### Success metrics (year 1 targets — placeholders for board to set)

- Donations through the website: TBD vs. baseline

- Grant applications received: TBD vs. baseline

- Event registrations through the site: TBD vs. baseline

- Site sessions and bounce rate: improvement vs. current GA4 (once installed)

# 13. Decisions needed from the board

To stay on the 90-day timeline, the board needs to make these calls at the upcoming meeting.

- 1. Approve scope: Are we doing all 9 pages described in section 4, or trimming?

- 2. Approve sitemap: Does the proposed nav structure work?

- 3. Approve budget: Greenlight the $300–$1,350 range, or set a different ceiling?

- 4. Donation tool: Stay on Squarespace + PayPal, or evaluate Givebutter / Donorbox?

- 5. Photography: Are we hiring a photographer for one event, or fully crowdsourcing?

- 6. Point person from board: Beyond Sukesh, who owns content review and final sign-off?

- 7. Launch communications: Who drafts the donor email and social announcement at launch?

# Appendix A: Page-by-page change log

For board members who want the full granular view. One row per current URL.

| Current URL / status | Action in refresh |
| --- | --- |
| / | Rebuild homepage with new hero, impact strip, recent grants, event surfacing |
| /board-of-directors | Refresh with photos, bios, terms; consistent treatment |
| /our-mission | Merge into new /about page |
| /contact-us | Refresh form, add FAQ |
| /def-dash-5k | Consolidate map and photos into one tabbed page |
| /spelling-bee | Apply event landing template |
| /def-dash-map | Merge into /def-dash |
| /def-dash-pictures | Merge into /def-dash |
| /christine-stec-award | Merge with rock-star-educator page, keep canonical URL |
| /chrstine-stec-rock-star-educator-award | Redirect (fix typo); single canonical page |
| /dpssnowdayraffle | Move to seasonal/events; auto-hide when inactive |
| /donate | Rebuild with amounts, recurring, employer match field |
| /thanksdef | Rename to /donors and reframe as donor recognition |
| /grantsoverview | Rebuild with deadlines, eligibility, embedded applications |
| /grantreimbursements | Refresh copy; clearer steps |
| /awarded-grants | Rebuild as searchable database; retire screenshot lists |
| /def-board-login-1 | Audit usage; either properly gate or remove |
| — | NEW: /about (mission + history + impact) |
| — | NEW: /annual-reports (990s, letters, totals) |
| — | NEW: /sponsor (business sponsorship) |
| — | NEW: /volunteer |
| — | NEW: /accessibility |
| — | NEW: /privacy |

Document version 1.0 — draft for board input. Please leave comments inline or email Sukesh by [date].